****

**Sprint Report 10 - 08.04.2024 - Group 05** Ålesund, 08.04.2024

In attendance:

Håkon Svensen Karlsen, Matti Kjellstadli, Adrian Johansen & Di Xie

Time and place: Monday 08.04 at 12:00 - 14:00. Room: D410

**Case 01:**

Cookies have been added for users' choice on currency. There will be multiple other things that will depend on cookies further down the road like login. **- Matti**

**Case 02:**

Courses now contain locations through the use of google maps’ iframe element that showcases where the course is located. - **Matti**

**Case 03:**

Overall small changes and fixes to the front end part of the project. - **Everyone**

**Case 04:**Here are some things that will be worked on in the upcoming week:

* Register, login and logout functionality and a functioning “show profile” page. (**Adrian**)
* Fix environment variables so that there is no sensitive data in the code. (**Adrian**)
* An “explore” page where users may search and filter through available courses. (**Håkon**)
* Cart page that allows the user to add courses and eventually buy them. (**Di**)
* Switch from ordinary JavaScript, HTML and CSS to a framework called Vue (**Matti**)