****

**Sprint Report 12 - 12.05.2024 - Group 05** Ålesund, 12.05.2024

In attendance:

Håkon Svensen Karlsen, Matti Kjellstadli, Adrian Johansen & Di Xie

Time and place: Sunday 12.05 at 12:00 - 14:00. Room: Discord

**Case 01:**

Due to other exams the project has not been worked on as much as the group would have liked to. For the next two weeks the sprints will be a lot shorter (after every two days) where all the tasks to be done and what has been done will be documented.

**Case 02:**

Here is a list of what has been done the last couple weeks:

* The explore page has been updated with a better look. **(Håkon)**
* Small tweaks to several pages **(Matti)**
* Creation of navigation bar, which is used on profile page and will be used on the “manage” page **(Matti)**
* Users are now able to see the courses they have bought **(Adrian)**

**Case 03:**

For the upcoming week, this will be worked on:

* Implementation of the admin page **(Matti)**
* Finish the explore page **(Håkon)**
* Start writing test classes **(Håkon)**
* Finish Profile page **(Adrian)**
* Allow for deletion and creation of pages, backend **(Adrian)**
* Start work on the cart page **(Di)**
* Update the footer and about us page **(Di)**