****

**Sprint Report 2 - 25.01.2024 - Group 05** Ålesund, 25.01.2024

In attendance:

Håkon Svensen Karlsen, Matti Kjellstadli, Adrian Johansen & Di Xie

Time and place: Thursday 25.01 at 08:00 - 12:00. Room: C220

**Case 01:**

An early version of the website has been created and is still being worked on. Figma is being used to create a basic layout for our website.

**Case 02:**

The group has successfully connected to the server provided by NTNU.

**Case 03:**

For the upcoming sprint we will:

* Create a use-case diagram.
* Create a database schema.
* Continue with creation of a layout with Figma.
* Start working on the back-end and create a Spring-boot database