****

**Sprint Report 7 - 19.03.2024 - Group 05** Ålesund, 19.03.2024

In attendance:

Håkon Svensen Karlsen, Matti Kjellstadli, Adrian Johansen & Di Xie

Time and place: Tuesday 19.03 at 09:00 - 12:00. Room: C220

**Case 01:**

Preparations for the upcoming checkpoint have been worked on and discussed during this meeting.

Here is a summary of the progress since last sprint:

* The basic structure of the website’s theme has been laid and will be used in all of the other upcoming creations of HTML and CSS files.
* JavaScript is used on the front page to animate and to fetch data from the groups database.
* There is now a table that represents keywords. Each course can have multiple keywords and each keyword can be used multiple times within different courses.
* There is now a fully functional REST API of the courses, providers and keywords, but the group will decide on if we would rather have a monolithic architecture where an API won’t be needed.

**Case 02:**

For the upcoming weeks the group will be working on:

* Create a functioning form where providers can send their courses and for an administrator to either accept or deny.
* Finish the explorer where a user will be able to browse through the website's courses.
* Create a working login where the user will gain different accessibility depending on what their roles are.